- CPU Internal Circuitry

  - Write out desired specifications

  - Lay out memory map

  - Design all the components (logically only)

  - Specify a standard external bus to connect the parts

  - Add electrical parts to all the components (resistors, capacitors, etc)

  - CAD up schematics for the CPU

  - Test all components of breadboards and make changes as necessary

  - Once all working, CAD up PCB layouts for all the components

  - Etch/order the PCBs and assemble the components

- Building Cases/Hardware

  - Design the backplane (both electrically and physically, dimensions etc)

  - Design front panel (the actual buttons etc, the controller is a component above)

  - Design and CAD the case (including front panel and port holes)

  - Build the case (from a metal net and wood)

- Computer/External/Expansion Devices

  - Design all the devices (logically only)

  - Add electrical parts to the devices

  - CAD up schematics for the devices

  - Test all the devices on breadboards and make changes as necessary

  - Once all working, CAD up PCB layouts for the devices

  - Etch the PCBs and assemble the devices

- Programming Software

  - Write some basic programs or a monitor to test/demo the machine (can continue to randomly write programs as this list is progressed through)

  - Assembler coded in Python (runs on a PC/Mac instead of the machine)

  - Data Loaders (cassette loader, floppy loader, serial loader)

  - Resident Monitor (lives in ROM, like the Turnkey 8800)

  - Simple BIOS (just some elementary system calls and routines or whatever)

  - BASIC Programming Language (in ROM, like 4K BASIC)

  - Compiler for a High-Level Language in another HLL (such as C or FORTRAN)

  - Disk Operating System (the big kahuna, like Altair DOS)

- Writing Manuals

  - Leaflets

  - Introductory/Setup Guide

  - Programming Guide

  - Technical Reference

  - BASIC User Guide, Monitor Guide, DOS User Guide